## Slide 1
Website Development
Agreement
KEMZOBO — THE ORIGINAL ZOBO DRINK
Agreement #
CW-KEMZOBO-2026-001
Date
March 28, 2026
Client
Kemi Itayemi — KEMZOBO / Hydrate Nation
Developer
Temi Alade — Concepts WebCraft

## Slide 2
Scope of Work
✓ 23 custom pages (public, auth, customer, admin)
✓ Full e-commerce: cart, Stripe checkout, order management
✓ Product variant system (Single Can, 6-Pack, Case of 24)
✓ Dynamic bulk pricing with live discount display
✓ Inventory management with low-stock alerts
✓ Wholesale inquiry portal with admin pipeline
✓ Email/password authentication + password reset
✓ Brevo email system (order confirmations, resets)
✓ Newsletter / email capture with subscriber database
✓ Admin dashboard (6 panels: products, orders, wholesale, customers, messages, stats)
✓ Custom brand design aligned with campaign brief
✓ Mobile-first responsive, SEO optimized
✓ 1 year FREE hosting + domain + SSL

## Slide 3
Payment Terms — Option C
Payment
Milestone
Amount
Deposit
On signing this agreement
$1,000.00
Milestone 1
After homepage is reviewed & approved
$400.00
Final Payment
On site launch at kemzobo.com
$400.00
Total Project Fee
$1,800.00
Payment Method
Zelle
Send to: temitop@gmail.com
Memo: "KEMZOBO"
Monthly Retainer — Essential Plan
$150/month — Hosting, domain, SSL, monitoring, security updates, bug fixes, up to 3 content changes/mo, 48hr email support, monthly backups. Starts the month after launch.

## Slide 4
Terms & Conditions
1. Work commences upon receipt of the $1,000.00 deposit.
2. Client will review and provide feedback within 7 business days of each milestone notification.
3. Final payment is due before the site is deployed to the live domain (kemzobo.com).
4. Upon full payment ($1,800.00), the Client owns all website code, content, and design files.
5. The Developer retains the right to display this project in the Concepts WebCraft portfolio.
6. All payments are non-refundable for completed work.
7. Additional features beyond the defined scope will be quoted separately.
8. Third-party services (Stripe, cloud hosting, Brevo) are subject to their own terms and pricing.
9. Hosting renewal: $120/year after the first free year. Domain renewal: $15/year.
10. Monthly retainer can be cancelled with 30 days written notice by either party.
11. Strategy consulting (discussions & planning) is included. Implementation is scoped separately.
12. This agreement constitutes the entire understanding. Amendments require written consent from both parties.

## Slide 5
Signatures
By signing below, both parties agree to the terms and conditions outlined in this agreement.
CLIENT
Kemi Itayemi — KEMZOBO / Hydrate Nation
hydrate-nation@outlook.com
Signature:
Date:
DEVELOPER
Temi Alade — Concepts WebCraft
hello@conceptswebcraft.com
Signature:
Date: